## Slide 1: Why Scrum Works (or why other methods don’t)

## Slide 2: Disclaimer
One person’s view…
  What works for me, might not work for you…
  Not intended to be a “my method’s better than your method” session
Not a “nitty-gritty” project management session
I will be talking about:
  Why I have not adopted Scrum in its entirety
  Why I adopted the parts of Scrum that I did
  Why I adapted Scrum to suit my needs
  How I am using Scrum, yet still “appearing” to use traditional heavyweight methods
Like Scrum, this is a lightweight session 
  More of a Case Study perhaps…

## Slide 3: Agenda
Motivation
Setting the Scene
What is Scrum?
Scrum’s Artifacts
Why Scrum Works…For Me (Adopting Scrum)
Summary

## Slide 4: Motivation
To put my Scrum training to good use
To adopt Scrum, albeit incrementally
  No “big bang” adoption
To develop a façade that [initially] looks like we’re practicing traditional project management
  Traditional project management seems to revolve around the creation of often unnecessary artefacts that deliver little or no value to the project
    Annoyingly, management seem to want these artefacts sooner rather than later…

## Slide 5: Agenda
Motivation
Setting the Scene
What is Scrum?
Scrum’s Artifacts
Why Scrum Works…For Me (Adopting Scrum)
Summary

## Slide 6: Setting the Scene
Currently, I’m project managing a Management Information System (MIS):
  Off-the-shelf, “single version” product
  Java application for wide-spread use
  Win32 client for concentrated use in head office/finance centre
  Configured via fields in a database table…AFAIK
  Financial accounting: GL AR, AP, P&L, WIP
  Time & Expense recording
  500 users, distributed over 15 geographically remote offices

## Slide 7: Setting the Scene
My involvement:
  Purchase & legalese, SOW, PSA, SLA, etc.
    despite my objections, I’m not a lawyer
  Existing process analysis within 15 geographically remote offices
    Performed by two Business Analysts (BAs)
  Rationalisation and Configuration
    Based on the documentation produced by the BAs
  Owner of the “Project Plan” (WWW! Warning Warning Waterfall!)
  Responsible for reporting to the Steering Group
    Board level folks who are responsible for decision making
      like lots of feedback, but…

## Slide 8: Agenda
Motivation
Setting the Scene
What is Scrum?
Scrum’s Artifacts
Why Scrum Works…For Me (Adopting Scrum)
Summary

## Slide 9: What is Scrum?
Scrum:
  Is an agile, lightweight process
  Can manage and control software and product development
  Uses iterative, incremental practices
  Has a simple implementation
  Increases productivity
  Reduces time to benefits
  Embraces adaptive, empirical systems development
  Is not restricted to software development projects
  Embraces the opposite of the waterfall approach…

## Slide 10: The Opposite of Waterfall
Source: “The New New Product Development Game”, Hirotaka Takeuchi and Ikujiro Nonaka, Harvard Business Review, January 1986.

## Slide 11: What is Scrum?
30 days
24 hours
Product Backlog
As prioritized by Product Owner
Sprint Backlog
Backlog tasks
expanded
by team
Potentially Shippable
Product Increment
Daily Scrum
Meeting
Source: Adapted from Agile Software Development with Scrum by Ken Schwaber and Mike Beedle.

## Slide 12: What is Scrum?
Scrum revolves around the ethos of simplicity, resulting in delivery of something that moves the project forward:
  What have you done during the last 24 hours?
  What do you plan to do in the next 24 hours?
  What’s stopping you getting on with the work of the next 24 hours?
This is useful because:
  This is progress, it’s work completed to date
  This is forward planning, it is work you are about to do
  These are your impediments or obstructions, it might be things you need in order to work…more forward planning. It’s also identification of immediate risks.

## Slide 13: What is Scrum?
Roles
  Product Owner
    Possibly a Product Manager or Project Sponsor
    Marketing
    Internal Customer
    etc.
  ScrumMaster
    Represents management to the project
    Typically filled by a Project Manager or Team Leader
    Responsible for enacting Scrum values and practices
    Main job is to remove impediments
  Project Team
    5-10 members
    Cross-functional: QA, Programmers, UI Designers, etc

## Slide 14: What is Scrum?
Daily “stand up” meetings
  Folks who sit down at meetings get too comfortable
    They attend meetings for the coffee and doughnuts, not for the project’s sake
  Only the ScrumMaster and the project team are allowed to talk: outsiders may listen in, but are removed should they say anything
    This is all about who is committed to the project or not…

## Slide 15: What is Scrum?
Daily “stand up” meetings
  Time-boxed, typically to 15 minutes
    if you can’t say what you have to say succinctly, you’re waffling
  Three questions:
    What did you do yesterday
    What will you do today?
    What obstacles are in your way?
  Keeping it time-boxed focuses folks minds and helps get/keep agenda items targeted at what’s important:
  Moving the project forward towards delivery of “something”… and identifying and removing obstacles that prevent this goal being met

## Slide 16: Agenda
Motivation
Setting the Scene
What is Scrum?
Scrum’s Artifacts
Why Scrum Works…For Me (Adopting Scrum)
Summary

## Slide 17: Scrum’s Artifacts
Scrum has remarkably few artifacts
  Product Backlog
  Sprint Backlog
  Burndown Charts
Can be managed using an nothing more than an Excel spreadsheet
  More advanced / complicated tools exist:
    Expensive
    Web-based – no good for the project manager who travels
    Still under development

## Slide 18: Product Backlog
 | MIS |  |  |  |  |  | 
Sprint | ID |  | Backlog Item | Owner | Estimate (days) |  | Remaining (days)
1 | 1 | Interview | Interview Analysts | LP | 2 |  | 2
1 | 2 | Analysis | Attend Analysis - Aberdeen | CM | 1 |  | 1
1 | 3 | Analysis | Attend Analysis - Newcastle | CM | 1 |  | 1
1 | 4 | Analysis | Attend Analysis - London West End | CM | 2 |  | 2
2 | 5 | Evaluate | Evaluate analysts output | DB | 3 |  | 3
2 | 6 | Evaluate | Evaluate analysts output | CM | 3 |  | 3
2 | 7 | Delivery | Evaluate analysts output | LP | 3 |  | 3
3 | 8 | Rationalise | Develop business process reengineer model | LP | 3 |  | 3
3 | 9 | Rationalise | Develop business process reengineer model | DB | 3 |  | 3
3 | 10 | Rationalise | Develop business process reengineer model | CM | 3 |  | 3
4 | 11 | Test | User Acceptance of BPR model | IF | 5 |  | 5
4 | 12 | Test | User Acceptance of BPR model | RA | 5 |  | 5

## Slide 19: Sprint Backlog

## Slide 20: Burndown Example
No work being performed

## Slide 21: Burndown Example
Work being performed, but not fast enough

## Slide 22: Burndown Example
Work being performed, but too fast!

## Slide 23: Individual Burndown Charts

## Slide 24: Agenda
Motivation
Setting the Scene
What is Scrum?
Scrum’s Artifacts
Why Scrum Works…For Me (Adopting Scrum)
Summary

## Slide 25: Why Scrum Works…For Me
It’s simple, Scrum’s three questions:
  Summary of work completed to date
    or
  Summary of work complete in the last 14 days (1)
  Plan of work for the next 14 days (2)
  Project Issues requiring action from the Steering Group (3)
I first used these three key elements of Scrum a few months ago, the [small] audience loved the simplicity

## Slide 26: Why Scrum Works…For Me
It’s fairly easy to convert a Sprint Backlog in to a Microsoft Project “plan”
  Despite the cost of Microsoft Project licenses, upper management seem to like “charts”
Sprint Backlogs and Burndown Charts are early warning indicators
  Lack of progress, very visible
  Not enough work or work too easy, very visible
  Assumes that everybody is committed to keeping the Sprint Backlog up to date

## Slide 27: Why Scrum Works…For Me
I’ve had some buy in to “stand up” meetings, but not enough: we don’t practice them right now
  Perhaps because Scrum expects late-comers to pay a nominal £1, $1, or €1 fine!
Here’s another reason why I think some folks have objected to them:

## Slide 28: Agenda
Motivation
Setting the Scene
What is Scrum?
Scrum’s Artifacts
Why Scrum Works…For Me (Adopting Scrum)
Summary

## Slide 29: Summary
Keep asking these questions:
  What is the simplest thing that can move the project forward?
  Does what I am doing right now move the project forward at all?
  Are there any impediments that are preventing progress?
“Don’t procrastinate, do something, no matter how small…” – Ken Schwaber, April 2004

## Slide 30: Summary
Keep the team small and tight:
  Avoid folks with Teflon shoulders – “hangers on”
  Our core team comprises of:
    1 * business expert, with authority
    1 * IT expert, with internal Time & Expense experience
    1 * consultant with specific MIS implementation experience
    2 * business analysts
    Any larger and decisions become committee-driven:
      They won’t be made in a timely fashion

## Slide 31: Summary
Simple
Complicated
Anarchy
Complex
Close to
Certainty
Far from
Certainty
Technology
Close to
Agreement
Far from
Agreement
Requirements
Source: Strategic Management and Organizational Dynamics by Ralph Stacey in Agile Software Development with Scrum by Ken Schwaber and Mike Beedle.

## Slide 32: Resources (Books)
Agile Project Management with Scrum
Ken Schwaber
Microsoft Press, 2004
ISBN 073561993X
________________________________
Agile Software Development with Scrum
Ken Schwaber, Mike Beedle
Prentice Hall, 2002
ISBN 0130676349

## Slide 33: Resources (web-sites)
Scrum: It’s About Common Sense
  http://www.controlchaos.com
  Pay your £1, $1, €1 late-comer fee via this site! 
  http://www.scrumalliance.org
  http://www.mountaingoatsoftware.com

## Slide 34: Contact and Update Information
Craig Murphy
Updated slides, notes and source code:
http://www.CraigMurphy.com

## Slide 35
Questions?